# RBAC Implementation Plan — Guide on the Side

Date: 2026-03-16 Scope: Role-based access control, user authentication roles, menus, permissions Approach: Hybrid — custom plugin UI for librarian management, backed by a native WordPress role

## 1. Current State (What Exists Today)

The plugin has no custom roles. It uses WordPress built-in capabilities as ad-hoc gatekeepers:

| Checkpoint | Capability | File | Line |
| --- | --- | --- | --- |
| My Tutorials menu | read | pb-split-guide.php | 246 |
| Tutorial edit link | edit_post (per-post) | pb-split-guide.php | 304 |
| Save tutorial meta | edit_post (per-post) | pb-split-guide.php | 414 |
| Analytics dashboard menu | edit_pages | class-pbsg-analytics-dashboard.php | 43 |
| Analytics AJAX data | edit_pages | class-pbsg-analytics.php | 431 |
| CSV export | edit_pages | class-pbsg-analytics.php | 754 |
| Certificate download | is_user_logged_in() only | class-pbsg-certificate.php | 22 |

H5P plugin defines its own capabilities: view_h5p_contents, edit_h5p_contents, manage_h5p_libraries, view_h5p_results, install_recommended_h5p_libraries, disable_h5p_security.

Problem: No distinction between admin and librarian. Anyone with edit_pages sees everything. No user management UI. No WP lockdown.

## 2. Target Architecture

### 2.1 Two Roles

| Role | WP Role Slug | Who |
| --- | --- | --- |
| Admin (Super Admin) | administrator / network super admin | System owner (e.g., Melissa Belvadi). Full access to everything. |
| Librarian | pbsg_librarian (custom) | Library staff who create and manage tutorials. Restricted from H5P management, WP settings, and plugin management. |

### 2.2 Capability Matrix

A custom WordPress role pbsg_librarian will be registered with these capabilities:

# WordPress core capabilities (what librarians CAN do)
read                        # Access WP admin dashboard
upload_files                # Upload media (PDFs, images for tutorials)
edit_pages                  # Create/edit tutorials (pages)
edit_others_pages           # Edit tutorials authored by other librarians
edit_published_pages        # Edit already-published tutorials
publish_pages               # Publish tutorials
delete_pages                # Delete own tutorials
delete_others_pages         # Delete other librarians' tutorials
delete_published_pages      # Delete published tutorials

# H5P capabilities (use H5P, but NOT manage content types)
view_h5p_contents           # See H5P content list
edit_h5p_contents           # Create/edit H5P quizzes
view_others_h5p_contents    # See all H5P content (not just own)
view_h5p_results            # View quiz results

# Plugin-specific capabilities (new, custom)
pbsg_view_analytics         # View Tutorial Analytics dashboard
pbsg_export_csv             # Export analytics as CSV
pbsg_manage_tutorials       # General tutorial management

# Capabilities librarians will NOT have:
# manage_options            → No WP Settings
# manage_h5p_libraries      → No H5P content type installation
# install_recommended_h5p_libraries → No H5P library installs
# activate_plugins          → No plugin management
# edit_theme_options        → No Appearance settings
# manage_network            → No network admin
# create_users / delete_users / list_users / promote_users → No user management
# pbsg_manage_librarians    → Cannot manage other librarians' accounts

Admin gets everything above plus:

pbsg_manage_librarians      # Access the "Manage Librarians" page
manage_options              # WP Settings
manage_h5p_libraries        # H5P content type management
install_recommended_h5p_libraries
activate_plugins
edit_theme_options
manage_network
create_users / list_users / promote_users / delete_users

### 2.3 Why This Split

Per your answers: librarians can view analytics, can delete tutorials, and can edit each other’s tutorials. The only hard restriction is H5P content type management (network-level). We also lock down all non-tutorial WordPress admin screens.

## 3. Implementation — File by File

### 3.1 New File: includes/class-pbsg-roles.php

Purpose: Register the custom role on plugin activation, define capabilities, provide helper methods.

class PBSG_Roles {

    const LIBRARIAN_ROLE = 'pbsg_librarian';

    /**
     * Called on plugin activation.
     * Registers the pbsg_librarian role with correct capabilities.
     */
    public static function activate() {
        // Remove if exists (to refresh caps during development)
        remove_role(self::LIBRARIAN_ROLE);

        add_role(self::LIBRARIAN_ROLE, 'Librarian', [
            // WP core
            'read'                  => true,
            'upload_files'          => true,
            'edit_pages'            => true,
            'edit_others_pages'     => true,
            'edit_published_pages'  => true,
            'publish_pages'         => true,
            'delete_pages'          => true,
            'delete_others_pages'   => true,
            'delete_published_pages'=> true,
            // H5P (use, not manage)
            'view_h5p_contents'     => true,
            'edit_h5p_contents'     => true,
            'view_others_h5p_contents' => true,
            'view_h5p_results'      => true,
            // Plugin custom
            'pbsg_view_analytics'   => true,
            'pbsg_export_csv'       => true,
            'pbsg_manage_tutorials' => true,
        ]);

        // Grant admin the custom caps too
        $admin = get_role('administrator');
        if ($admin) {
            $admin->add_cap('pbsg_view_analytics');
            $admin->add_cap('pbsg_export_csv');
            $admin->add_cap('pbsg_manage_tutorials');
            $admin->add_cap('pbsg_manage_librarians');
        }
    }

    /**
     * Called on plugin deactivation.
     */
    public static function deactivate() {
        remove_role(self::LIBRARIAN_ROLE);
        // Optionally clean admin caps
    }

    /**
     * Check if the current user is a GOTS admin (super admin or has manage_librarians cap).
     */
    public static function is_admin(): bool {
        return current_user_can('pbsg_manage_librarians') || is_super_admin();
    }

    /**
     * Check if current user is a librarian.
     */
    public static function is_librarian(): bool {
        $user = wp_get_current_user();
        return in_array(self::LIBRARIAN_ROLE, $user->roles, true);
    }
}

Activation hook wiring (in pb-split-guide.php):

register_activation_hook(__FILE__, ['PBSG_Roles', 'activate']);
register_deactivation_hook(__FILE__, ['PBSG_Roles', 'deactivate']);

### 3.2 New File: includes/class-pbsg-librarian-manager.php

Purpose: Admin page for managing librarian accounts — list, register, edit, deactivate.

Admin menu entry:

add_menu_page(
    'Manage Librarians',
    'Manage Librarians',
    'pbsg_manage_librarians',  // Only admins see this
    'pbsg-manage-librarians',
    [__CLASS__, 'render_page'],
    'dashicons-groups',
    4  // Right after "My Tutorials"
);

Page sections:

A. Librarian List Table (extends WP_List_Table)

| Column | Source |
| --- | --- |
| Name | display_name |
| Email | user_email |
| Registered | user_registered |
| Tutorials Created | COUNT of pages where post_author = user_id AND template = split-guide |
| Last Login | last_login usermeta (set via wp_login hook) |
| Actions | Edit / Deactivate |

B. Register New Librarian Form

Fields: - Username (required, unique) - Email (required, unique, validated) - First Name / Last Name (optional) - Password (auto-generated with “Send credentials via email” checkbox, OR manual entry)

On submit: 1. wp_insert_user() with role pbsg_librarian 2. Optionally wp_new_user_notification() to email credentials 3. Redirect back with success notice

C. Edit Librarian

- Edit display name, email, first/last name

- Reset password (generates new + emails)

- Deactivate (sets role to subscriber or a custom pbsg_inactive role, preventing login to admin)

- Reassign tutorials option when deactivating

### 3.3 New File: templates/admin-manage-librarians.php

Purpose: The HTML template for the Manage Librarians page.

Follows UPEI Design System: - Lusitana headings, Roboto body, Roboto Condensed buttons - #517E1B green primary, #8C2004 red for destructive actions - Card-based layout consistent with analytics dashboard - Registration form in a collapsible/toggleable panel

### 3.4 New File: assets/admin/admin-librarians.css

Styles for the Manage Librarians page, extending the existing UPEI design system tokens already used in analytics-dashboard.css.

### 3.5 New File: assets/admin/admin-librarians.js

Minimal JS for: - Toggle registration form panel - Confirm deactivation dialog - Client-side email validation - AJAX search/filter on the librarian table (optional, progressive enhancement)

### 3.6 Modified File: pb-split-guide.php

Changes:

- Require new files:

require_once plugin_dir_path(__FILE__) . 'includes/class-pbsg-roles.php';
require_once plugin_dir_path(__FILE__) . 'includes/class-pbsg-librarian-manager.php';
require_once plugin_dir_path(__FILE__) . 'includes/class-pbsg-admin-menu-filter.php';

- Activation/deactivation hooks:

register_activation_hook(__FILE__, ['PBSG_Roles', 'activate']);
register_deactivation_hook(__FILE__, ['PBSG_Roles', 'deactivate']);

- Init the librarian manager and menu filter:

PBSG_Librarian_Manager::init();
PBSG_Admin_Menu_Filter::init();

### 3.7 Modified File: class-pbsg-analytics-dashboard.php

Change the capability from edit_pages to the new custom capability:

// Line 43: Change from 'edit_pages' to 'pbsg_view_analytics'
add_menu_page(
    __('Tutorial Analytics', 'pb-split-guide'),
    __('Tutorial Analytics', 'pb-split-guide'),
    'pbsg_view_analytics',  // ← was 'edit_pages'
    'pbsg-analytics',
    ...
);

Both librarians and admins have pbsg_view_analytics, so both still see analytics (per your requirement). But now the capability is semantically correct and independently controllable.

### 3.8 Modified File: class-pbsg-analytics.php

Two changes:

// Line 431: Analytics AJAX data
// Change: 'edit_pages' → 'pbsg_view_analytics'
if (!current_user_can('pbsg_view_analytics')) {
    wp_send_json_error(['message' => 'Unauthorized'], 403);
}

// Line 754: CSV export
// Change: 'edit_pages' → 'pbsg_export_csv'
if (!current_user_can('pbsg_export_csv')) {
    wp_die('Unauthorized');
}

### 3.9 New File: includes/class-pbsg-admin-menu-filter.php

Purpose: WP lockdown — hide non-GOTS admin menus from librarians.

class PBSG_Admin_Menu_Filter {

    public static function init() {
        add_action('admin_menu', [__CLASS__, 'filter_menus'], 9999);
        add_action('admin_init', [__CLASS__, 'redirect_unauthorized'], 1);
    }

    /**
     * Remove admin menu items that librarians should not see.
     */
    public static function filter_menus() {
        if (is_super_admin() || current_user_can('pbsg_manage_librarians')) {
            return; // Admins see everything
        }

        if (!PBSG_Roles::is_librarian()) {
            return; // Not our user, don't touch
        }

        // Menus to KEEP for librarians:
        $allowed_slugs = [
            'index.php',                    // WP Dashboard (home)
            'pbsg-my-tutorials',            // My Tutorials
            'edit.php?post_type=page',      // Tutorials (Pages)
            'pbsg-analytics',               // Tutorial Analytics
            'upload.php',                   // Media Library (for uploads)
            'h5p',                          // H5P Content (use, not manage)
            'profile.php',                  // Own profile
        ];

        global $menu;
        foreach ($menu as $position => $item) {
            if (!in_array($item[2], $allowed_slugs, true)) {
                remove_menu_page($item[2]);
            }
        }

        // Also remove H5P "Libraries" submenu (manage_h5p_libraries)
        remove_submenu_page('h5p', 'h5p_libraries');
        // Remove H5P "Settings" submenu
        remove_submenu_page('options-general.php', 'h5p_settings');
    }

    /**
     * Server-side guard: redirect librarians if they try to access
     * a restricted admin page directly via URL.
     */
    public static function redirect_unauthorized() {
        if (!is_admin() || wp_doing_ajax()) return;
        if (is_super_admin() || current_user_can('pbsg_manage_librarians')) return;
        if (!PBSG_Roles::is_librarian()) return;

        $allowed_pages = [
            'index.php', 'edit.php', 'post.php', 'post-new.php',
            'upload.php', 'media-new.php',
            'pbsg-my-tutorials', 'pbsg-analytics',
            'h5p', 'h5p_new',
            'profile.php',
            'admin-ajax.php', 'admin-post.php',
        ];

        $current_page = basename($_SERVER['SCRIPT_NAME']);
        $page_param = $_GET['page'] ?? '';

        $is_allowed = in_array($current_page, $allowed_pages, true)
                   || in_array($page_param, $allowed_pages, true);

        if (!$is_allowed) {
            wp_safe_redirect(admin_url('admin.php?page=pbsg-my-tutorials'));
            exit;
        }
    }
}

## 4. Menu Structure (After Implementation)

### Admin sees:

├── Dashboard
├── My Tutorials          (pbsg_manage_tutorials)
├── Tutorials             (edit_pages)
│   ├── All Tutorials
│   └── Add Tutorial
├── Tutorial Analytics    (pbsg_view_analytics)
├── Manage Librarians     (pbsg_manage_librarians)  ← NEW, admin-only
├── Media                 (upload_files)
├── H5P Content           (view_h5p_contents)
│   ├── All H5P Content
│   ├── Add New
│   ├── Libraries         ← admin-only (manage_h5p_libraries)
│   └── My Results
├── [All other WP menus]  (manage_options, etc.)
└── Profile

### Librarian sees:

├── Dashboard
├── My Tutorials          (pbsg_manage_tutorials)
├── Tutorials             (edit_pages)
│   ├── All Tutorials
│   └── Add Tutorial
├── Tutorial Analytics    (pbsg_view_analytics)
├── Media                 (upload_files)
├── H5P Content           (view_h5p_contents)
│   ├── All H5P Content
│   ├── Add New
│   └── My Results
└── Profile

Everything else (Settings, Plugins, Appearance, Users, Tools, Comments, Posts, Manage Librarians, H5P Libraries) is hidden and access-blocked.

## 5. Authentication Flow

### 5.1 Librarian Registration (Admin Action)

Admin → Manage Librarians → "Register New Librarian" form
  ↓
wp_insert_user(username, email, role: pbsg_librarian)
  ↓
wp_new_user_notification() → librarian receives email with login link + password reset
  ↓
Librarian logs in at /wp/wp-login.php → lands on WP Dashboard
  ↓
Sees only: My Tutorials, Tutorials, Analytics, Media, H5P Content, Profile

### 5.2 Librarian Deactivation (Admin Action)

Admin → Manage Librarians → click "Deactivate" on a librarian
  ↓
Confirmation dialog: "Reassign their tutorials to [dropdown]?"
  ↓
set_role('subscriber') OR custom 'pbsg_inactive' role
  ↓
Librarian can no longer access admin panel (role lacks 'read' cap)

### 5.3 Login

No change — uses standard WordPress login at /wp/wp-login.php. Consider adding a redirect hook so librarians land on “My Tutorials” instead of the WP dashboard:

add_filter('login_redirect', function($redirect_to, $request, $user) {
    if (in_array('pbsg_librarian', $user->roles ?? [])) {
        return admin_url('admin.php?page=pbsg-my-tutorials');
    }
    return $redirect_to;
}, 10, 3);

## 6. Database Changes

None required. The role and capabilities are stored in WordPress’s wp_options table (serialized in the wp_user_roles option). User role assignments are stored in wp_usermeta with the key wp_capabilities.

Optional: add a last_login usermeta field for the librarian list table:

add_action('wp_login', function($user_login, $user) {
    update_user_meta($user->ID, 'pbsg_last_login', current_time('mysql'));
}, 10, 2);

## 7. Implementation Order

### Phase 1: Role Foundation (Do First)

- Create includes/class-pbsg-roles.php — role registration + capability definitions

- Wire activation/deactivation hooks in pb-split-guide.php

- Update class-pbsg-analytics-dashboard.php — swap edit_pages → pbsg_view_analytics

- Update class-pbsg-analytics.php — swap capabilities

- Test: Deactivate and reactivate plugin. Verify role appears in WP Users → Add New → Role dropdown.

### Phase 2: Menu Lockdown

- Create includes/class-pbsg-admin-menu-filter.php

- Wire it in pb-split-guide.php

- Add login redirect for librarians

- Test: Create a test librarian via WP Users screen. Log in as them. Verify only allowed menus appear. Try direct URL access to /wp-admin/options-general.php — should redirect.

### Phase 3: Manage Librarians Page

- Create includes/class-pbsg-librarian-manager.php

- Create templates/admin-manage-librarians.php

- Create assets/admin/admin-librarians.css and admin-librarians.js

- Wire admin menu entry (priority 1001, after Pressbooks)

- Implement registration form + wp_insert_user() + email notification

- Implement librarian list table (extending WP_List_Table)

- Implement deactivation with tutorial reassignment

- Test: Full flow — register librarian as admin, log in as librarian, verify access.

### Phase 4: Polish & Tests

- Add PHPUnit tests for PBSG_Roles (capability checks, activation, deactivation)

- Add PHPUnit tests for PBSG_Admin_Menu_Filter (menu filtering logic)

- Add integration tests: register librarian, check capabilities, check menu visibility

- Update existing tests if any break from capability changes

- WCAG 2.1 AA check on the Manage Librarians page (keyboard nav, ARIA, contrast)

## 8. Security Considerations

- Nonce protection on all forms (register, edit, deactivate) — wp_nonce_field() / wp_verify_nonce()

- Capability checks on both menu registration AND the render callback (defense in depth)

- Server-side redirect for direct URL access (not just hiding menus)

- Email validation via is_email() on registration

- Password handling — use wp_generate_password() for auto-generation, never store plaintext

- Username sanitization — sanitize_user() on registration input

- Rate limiting on registration form (prevent bulk account creation — WP nonces help here)

- Audit trail — log librarian creation/deactivation to PHP error log or a custom log

## 9. Files Summary

### New Files (5)

| File | Purpose |
| --- | --- |
| includes/class-pbsg-roles.php | Role + capability registration |
| includes/class-pbsg-librarian-manager.php | Manage Librarians admin page |
| includes/class-pbsg-admin-menu-filter.php | WP menu lockdown for librarians |
| templates/admin-manage-librarians.php | HTML template for librarian management |
| assets/admin/admin-librarians.css | Styles for librarian management page |

### Modified Files (3)

| File | Change |
| --- | --- |
| pb-split-guide.php | Require new files, activation hooks, init new classes |
| class-pbsg-analytics-dashboard.php | edit_pages → pbsg_view_analytics |
| class-pbsg-analytics.php | edit_pages → pbsg_view_analytics / pbsg_export_csv |

### Test Files (3)

| File | Coverage |
| --- | --- |
| tests/Unit/RolesTest.php | Role registration, capabilities, helper methods |
| tests/Unit/AdminMenuFilterTest.php | Menu filtering, allowed slugs |
| tests/Integration/LibrarianFlowTest.php | End-to-end registration and access |

## 10. Rollback Plan

If anything breaks: 1. Deactivate the plugin → PBSG_Roles::deactivate() removes the custom role 2. All librarian users fall back to having no role (won’t be deleted) 3. Reactivate plugin → role is re-created with correct caps 4. The register_activation_hook uses remove_role() then add_role(), so cap changes are always fresh

## 11. Future Considerations

- Bulk import librarians from CSV (useful if 20+ librarians at once)

- Activity log per librarian (created tutorial X on date Y)

- Role in multisite context — if multiple “books” (sites), role may need per-site assignment

- SSO integration — if UPEI enables SAML/CAS, map the IdP group to pbsg_librarian role automatically